# EXL Onboarding Guide — Collectors Growth Operations

Audience: EXL program-management and technical-implementation team
Sponsor: Stephen Harris, Manager, Growth Operations
Purpose: Give EXL enough business, team, platform, and operating context to start delivering without relying on undocumented tribal knowledge.

Working-draft convention: TODO marks information that requires system access, current-owner confirmation, or a live audit. EXL should not make production changes until the relevant Collectors owner approves the change.

## Executive summary

Collectors’ Growth Operations team is partnering with EXL to deliver the currently identified—and future, not-yet-known—2026 marketing enablement work. EXL is intended to close three gaps: specialized implementation expertise, protected execution bandwidth, and Claude/AI-enabled documentation and analysis capacity.

The immediate business focus is Marketplace and PowerPacks. Marketplace needs reliable attribution and reporting across long, multi-step web/app flows. PowerPacks is actively scaling paid acquisition and app measurement, with Google/Meta reporting, AppsFlyer, first-party tracking, data models, and launch QA all moving in parallel.

The work is strategically clear, but the operating system is still maturing. Growth work is distributed across Marketing, Product, Engineering, Data, IT, vendors, and brand teams. EXL’s value is therefore not only implementation: it is also program control—clear scope, early dependency tickets, visible timelines, daily status, structured QA, and durable documentation.

## 1. Who Collectors is

Collectors helps people grade and authenticate collectibles, research and value them, and buy, sell, vault, and manage them across categories including trading cards, coins, comics, video games, tickets, autographs, and memorabilia. The company operates a shared multi-brand marketing, data, and measurement ecosystem.

Primary brands and ecosystem properties include:

| Brand / property | What it does | Primary digital surfaces | EXL relevance |
| --- | --- | --- | --- |
| Collectors | Parent company and cross-brand platform | collectors.com, shared identity/data, corporate content | Cross-brand identity, shared marketing infrastructure, consent, reporting |
| PSA | Trading-card, ticket, autograph, and memorabilia grading/authentication | psacard.com, PSA Online Submission Center, PSA app, My Account, Set Registry, population/research experiences | Largest current measurement surface; grading attribution, app tracking, CRM, Marketplace/Vault flows |
| PSA Vault / Marketplace | Vaulting, listing, buying, selling, offers, and eBay-connected experiences | PSA web, PSA app, PSA Exchange / buyer flows, eBay-connected flows | 2026 attribution and reporting priority; long conversion windows and web/app transitions |
| PCGS | Coin and banknote grading/authentication | pcgs.com, PCGS CRM and supporting digital properties | Paid tracking, data maturity, and Q3 audit focus |
| PowerPacks | GameStop joint-venture collectible pack experience | PowerPacks web and mobile app surfaces; GME-owned CRM/Iterable | Active paid-media growth, app instrumentation, AppsFlyer trial, interim reporting, Yahoo PP launch readiness |
| PSA Video Games / WATA | Video-game grading/authentication | psavideogames.com and legacy WATA references | Wider ecosystem; confirm current measurement ownership and surface inventory — TODO |
| Beckett | Independent collectibles brand within Collectors | Beckett web/CRM properties | Separate CRM and measurement maturity; confirm EXL scope — TODO |
| SGC | Independent grading brand within Collectors | SGC properties | Currently separate; confirm whether any 2026 Growth work is in scope — TODO |
| Card Ladder | Pricing, market-data, and valuation product | app.cardladder.com and related experiences | Ecosystem context; confirm Growth measurement ownership — TODO |

### Canonical properties to validate during onboarding

- Collectors

- PSA

- PSA app / app entry point

- PCGS

- PSA Video Games

- Card Ladder

- PSA Exchange buyer portal

- PowerPacks

- Beckett

- SGC

## 2. Current business and Growth context

### Why Marketplace matters

Marketplace/Vault growth requires measurement across a chain that may begin with paid media or CRM, continue through sign-in, registration, submission or vault intent, listing or offer activity, and eventually an eBay or marketplace sale. Some steps can occur months apart. Last-touch reporting is useful but does not remove the need to document flows, define attribution windows, reconcile web and app behavior, and distinguish directional from decision-grade reporting.

Marketplace attribution and reporting have been a top marketing priority. The current work has material unfinished scope around additional marketplace conversions, app conversions, email-to-app behavior, GMV/revenue, and the relationship between marketing-touch tables and conversion tables.

### Why PowerPacks matters

PowerPacks is an active paid-growth and measurement program. The team is using paid search and social to test acquisition, audience, creative, and channel economics while building the tracking foundation needed to make those decisions confidently. Current work includes Google Ads and Meta reporting, UTM/link governance, Quantum Metric, first-party domains, app GTM, Firebase conversion events, CID identity resolution, and AppsFlyer.

The PowerPacks app is also the first current AppsFlyer trial surface. That makes PP both a business priority and a practical proving ground for the broader Branch-to-AppsFlyer decision.

### Current operating constraints

- Growth’s roadmap is broad and fragmented across CMS, measurement, app tracking, attribution, CRM, international expansion, compliance, and paid enablement.

- The Growth team has not consistently had dedicated program-management capacity. Work has often been coordinated through a mixture of Slack, email, Asana, Jira, meetings, and individual follow-up.

- Cross-functional dependencies frequently sit with Product, Engineering, Data, IT, mobile, QM, or vendors. Those dependencies must be ticketed and surfaced early rather than discovered at QA time.

- Measurement ownership and documentation are still being formalized. The initial EXL audit is intentionally a fast, no-fix audit that establishes a reliable starting backlog.

- Stephen is currently the primary implementation expert across brands and surfaces. EXL should reduce tactical load so Stephen can focus on architecture, prioritization, decisions, and escalation.

The operating-model sources describe the need for dedicated program management, protected technical execution capacity, tighter prioritization, and earlier cross-functional alignment rather than project-by-project heroics.

## 3. Growth team structure

“Growth team” is a functional network, not a single clean reporting line. Marketing Growth, Growth Analytics, Growth Operations/MarTech, paid, CRM, CMS/web, and Product Marketing collaborate together with support from P&T (Product and Tech) teams: Product, Engineering, and Data.

### Core Growth Operations / Growth Dev team

| Person | Current role / working responsibility | How EXL should work with them |
| --- | --- | --- |
| Stephen Harris | Manager, Growth Operations; implementation sponsor and decision owner for measurement, tracking, and EXL | Escalate pressing issues immediately; use Stephen for architecture questions, priority calls, approvals, and risk decisions |
| Tuan Nguyen | Growth Ops Analyst; dashboards, reporting, data investigation, documentation, and measurement support | Partner on Lightdash, QA evidence, reporting definitions, and handoff documentation |
| Angel Beltran | Product Marketing Associate; current CMS manager and intake/process contributor | Coordinate web/CMS dependencies, request intake, and content/web handoffs, and general PM support for larger projects |
| Jacob Martinez | Web Content Manager | Awareness of site features, international content, and launch dependencies |

### Growth Marketing, paid, CRM, and analytics partners

| Person | Role | Primary surfaces / relevance |
| --- | --- | --- |
| Aaron Jones | Director, Growth Marketing and Tech | Growth Marketing leadership; prioritization and cross-functional context |
| Ellen Catanese | Senior Manager, Marketing Intelligence | Marketing/Data partnership, reporting requirements, attribution, and dashboard QA |
| Tiffany Lin | Director, Growth Analytics | Growth Analytics leadership and measurement strategy |
| Charlie Dansby | Analytics Manager | Analytics definitions, platform reconciliation, and reporting support |
| Dan Gaughan | Senior Paid Growth Marketing Manager | Paid channel strategy, launch requirements, and performance readouts |
| Jenna Connolly | Ad Operations Specialist | Ad-platform setup, link tagging, pixel/event requirements, and paid QA |
| Lisa Coleman | Senior Manager, CRM | CRM strategy, SFMC operations, email/push journeys, and CRM QA |
| Emily Smith | CRM Lead, Marketplace | Marketplace CRM use cases and CRM attribution requirements |
| Catherine Oen | Manager, Campaign Operations | Campaign operations and launch coordination |
| Vianca Rhodes | Lifecycle Marketing Specialist | Lifecycle execution and customer journeys |
| Greg Sobocinski | Manager, Advertising and Affiliate Partnerships | Affiliate and partner measurement |
| Terry Lee | Senior Marketing Data Developer | Customer segmentation, SFMC/Hightouch support, and Claude/technical data enablement |
| Laasya Kuppam | Senior Salesforce Marketing Cloud Developer | SFMC implementation and CRM data operations |
| Michael Janak | Marketing Systems and Data Manager | Marketing-system ownership and data/CRM coordination |
| Ronald Burnett | Marketing Systems and Data Coordinator | Marketing systems support |
| Ashley Downey | Head / Senior Director, Marketing Operations and Planning | Marketing operating model, planning, and portfolio visibility; confirm current title in directory |
| Meaghan O’Keefe | Creative Project Manager / Marketing program-management partner | Cross-functional project-management standards, launch calendar, and portfolio reporting |

For paid channel work, the current working contacts are Dan Gaughan and Jenna Connolly. The Marketing Ways of Working guide lists paid-media intake through the Channel Launch Calendar, a typical five-business-day turnaround, and a recommendation to avoid Friday launches. See Marketing Ways of Working Guide.

## 4. Partner-team map by brand and surface

| Brand / surface | Marketing / business partners | P&T / Data / platform partners | Typical work for EXL |
| --- | --- | --- | --- |
| PSA web — grading, OSC, account, content | Stephen, Ellen, Jacob, Angel, Neil Hicks, PSA Growth | PSA web/CX teams; Kyle Ause for PSA OSC; Nick Madden / PSA technology; Data Platform via DPE | Data-layer specs, GTM/GA4/QM QA, page and launch readiness, Jira requirements |
| PSA mobile app | Stephen, Jordan Naraja, Ellen | Josh Logier and mobile/P&T; PSA app engineering and QA; Data Platform | Firebase/GA4, app GTM, CID, conversion events, deep links, Branch/AppsFlyer QA |
| PSA Marketplace / Vault / eBay | Jordan Naraja, Ellen, Stephen, Jason Martinez, JC Cohen | Marketplace/CX teams; Cyrus Poteat for Vault/PowerPacks product context; Data Platform | Flow inventory, attribution model QA, app/web reconciliation, conversion and revenue mapping |
| PSA CRM / email / push | Lisa Coleman, Emily Smith, Catherine Oen, Vianca Rhodes | SFMC, Hightouch, Data Platform, P&T for native app push | Link tagging, CRM deep links, email-to-app attribution, audience/suppression QA |
| PCGS web and CRM | Heather Boyd, Kevin Chambers, Stephen, Ellen | PCGS product/engineering, PCGS data and CRM owners | Q3 tracking audit, paid readiness, consent and data-model gaps, parity with PSA where appropriate |
| PowerPacks web | Stephen, Dan Gaughan, Jenna Connolly, PP Marketing/GME stakeholders | PP web/engineering, IT/DNS, Data Platform, QM | First-party domain, SGTM/GTM, CSP, UTM/link inventory, Google/Meta reporting, event QA |
| PowerPacks mobile app | Stephen, PP Marketing, Dan, Jenna | Mobile engineering; Jen Lindsay / PP technology context; Data Platform; AppsFlyer; QM | App GTM, Firebase conversion events, CID, AppsFlyer, release QA, measurement baseline |
| PowerPacks CRM / Iterable | PP Marketing and GME CRM stakeholders | AppsFlyer, GME/Iterable owners, IT/security, PP engineering | AppsFlyer deep-link configuration, email QA, attribution validation, fallback behavior |
| International — Canada / Germany / Japan | Brand and regional marketing, Angel/Jacob for web content, Stephen for measurement | Data, Product, Engineering, Legal/Osano, local teams | Consent-aware measurement, regional filters/annotations, localized content and QA, launch readiness |
| Broader ecosystem — Beckett, SGC, PSA Video Games, Card Ladder | Respective brand owners — TODO | Brand-specific P&T/Data — TODO | Inventory and ownership confirmation before adding scope |

### Product, Engineering, Data, and IT routing

- Data models and Lightdash dashboards: create or update a Jira ticket on the Data Platform board; link the model, dashboard, definitions, filters, and QA evidence.

- Web and app updates: create or update the owning Product/Engineering Jira ticket; include exact surface, event/data-layer requirements, acceptance criteria, release dependency, and QA plan.

- Quantum Metric: communicate in the relevant Slack support channel, currently including #data-platform for Lightdash/Claude-adjacent support; confirm the QM-specific channel/owner — TODO.

- AppsFlyer: use email for vendor support and preserve the thread/link in the Asana project and migration/evaluation document.

- IT, DNS, security, and access: create the appropriate IT/Jira ticket early. Examples include first-party subdomains, AppsFlyer security review, GTM embed changes, and system access.

## 5. Working cadence and process

### Standard project lifecycle

- Intake: capture the business request, owner, brand, surface, desired outcome, launch date, priority, and known dependencies.

- Direction check: confirm the smallest useful first deliverable, assumptions, success criteria, and decision owner with Stephen and the relevant business owner.

- Dependency setup: create Jira tickets for Data, Product/Engineering, IT, security, or platform work before implementation begins. Do not wait until QA to surface a dependency.

- Build / analysis: implement only in the approved environment or produce the analysis/documentation requested. Keep the source-of-truth task current.

- QA: test expected behavior, event payloads, identity continuity, downstream receipt, reporting impact, consent behavior, and regression risk. Attach evidence.

- Review / approval: Stephen and the relevant owner review findings or implementation output. No production fix is considered complete without explicit approval.

- Launch / closeout: update Asana, Jira, dashboards, documentation, and the link/event inventory. Record remaining gaps and follow-up tickets.

- Postmortem / learning: for larger launches or incidents, capture what worked, what failed, and the process change needed next time.

### Operating norms

- Asana is the execution system: EXL loads tasks, assigns owners, sets dates, adds dependencies, and updates status daily.

- Slack is the communication layer: post concise updates, blockers, decisions, and escalation notices in the correct channel. Do not let important decisions exist only in a DM.

- Jira is the technical dependency system: use it for Data, Product/Engineering, IT, and security scope. Link Jira ↔ Asana.

- Drive/GDocs are the durable record: keep the brief, decision log, QA evidence, and final documentation in a shared folder.

- Weekly review: review carryover, blocked work, next-week dependencies, and decisions needed. Larger initiatives should have biweekly status checks.

- Launch hygiene: use a kickoff, dedicated Slack channel when warranted, explicit QA, a communicated launch time, and a short post-launch review.

## 6. Measurement and MarTech stack orientation

### Core stack

| Platform | Use in the Collectors ecosystem | EXL starting point |
| --- | --- | --- |
| GTM | Web, app, and server-side tag/routing governance | Audit containers, workspaces, tags, triggers, variables, consent, and publish history |
| GA4 / Firebase | Web and app analytics; performance-marketing reporting; core event stream | Validate property/stream ownership, event names, parameters, conversions, consent effects, and BigQuery export |
| Quantum Metric | Web/app behavior analytics, session replay, funnels, and UX QA | Validate projects, sessions, user identity, event coverage, funnels, and reporting use cases |
| Branch | Existing mobile attribution and deep links; historical app data | Treat as current-state baseline during AppsFlyer evaluation; document historical data and known gaps |
| AppsFlyer | New MMP under trial/evaluation; app attribution and deep links | Evaluate on PP first; document trial setup, SDK, links, events, reporting, support, security, and cost |
| Iterable / GME CRM | PowerPacks CRM email/deep-link use case | Validate current PP/GME ownership and configure only with approved AppsFlyer/CRM direction |
| SFMC | PSA/PCGS email, push, and lifecycle journeys | Understand shared instance, regional BUs, consent, sender profiles, and CRM attribution |
| Hightouch | BigQuery reverse ETL to SFMC and paid platforms | Validate audience/suppression models, sync cadence, field definitions, and errors |
| BigQuery | Central warehouse for web/app events, orders, submissions, partners, and marketing data | Use governed models; do not export or copy customer PII for onboarding |
| Lightdash | Governed BI/reporting over modeled data | Use linked dashboards and model definitions; verify assumptions and access in Claude |
| Stape / server-side GTM | Hosting and first-party loader; future CAPI/Google Ads server tagging | Check quota, domains, routing, and whether the surface is loader-only or event-enabled |
| Contentful / CMS | PSA, PCGS, and PowerPacks web/app content | Coordinate page, metadata, localization, and launch dependencies with CMS/Web owners |
| Osano / consent | Consent management and opt-in/opt-out controls | Treat consent behavior as a measurement dependency, not only a legal/compliance task |
| GitHub | Web/app repositories and warehouse data-model source | Use read-only inspection first; capture repository/file/line links in findings |
| Jira / Confluence | Technical work tracking and P&T documentation | Link requirements, current tickets, architecture pages, and acceptance criteria |
| Claude + Lightdash connector | Natural-language access to governed Lightdash data with verification links | Connect through Okta, install the Collectors Lightdash router skill, state assumptions, and never use it to pull or share customer contact data |

### Known measurement architecture

- Web: GTM routes web events; server-side GTM and first-party domains are part of the target architecture.

- App: Firebase/GA4 is the core app event system; app GTM is the routing/governance layer; QM supports replay/UX; Branch is the current attribution baseline while AppsFlyer is evaluated.

- Data: web/app events, Stripe, PSA submissions, partner feeds, and marketing-platform data land in BigQuery; Hightouch sends modeled audiences to CRM and ad platforms; Hevo brings selected CRM events back.

- Identity: CID continuity is required to connect paid/CRM interactions to authenticated users and downstream conversions. A unified cross-brand identity layer does not yet exist.

- Consent: global consent/opt-out behavior differs by market; Canada and Germany require particular opt-in/data-integrity attention.

## 7. What good looks like from EXL

By the end of the first operating cycle, EXL should be able to:

- Explain the brand/surface, business outcome, owner, and dependency path for every assigned task.

- Maintain clean Asana tasks and linked Jira tickets with daily status.

- Surface blockers early, with a proposed path and a decision needed—not just a red status.

- Produce reproducible QA evidence and link to the exact page, screen, tag, model, dashboard, ticket, or code location.

- Make no production fixes without Stephen or Aaron’s approval.

- Leave behind documentation that the next person can use to get up to speed.